IRONVAULT

Release Documentation & Project Handoff

Version 1.0.0  |  April 10, 2026

Owner: Saket Suman (saketsuman1312@gmail.com)

Classification: CONFIDENTIAL

# Table of Contents

1. Executive Summary

2. Project Overview

3. Architecture & Technology Stack

4. Product URLs & Environments

5. Authentication Model

6. Subscription Plans

7. Feature Inventory

8. QA Program Summary

9. Bug Register (All 41 Bugs)

10. Current Production State

11. Known Issues & Remaining Work

12. Resume Instructions for Next Session

13. Deployment Guide

14. Database Schema

15. Admin Console Guide

16. Mobile App (iOS/Android) Status

17. Security Considerations

18. Appendix: Credentials & Access

# 1. Executive Summary

IronVault is a zero-knowledge encrypted vault application for managing passwords, financial data, notes, documents, and more. It is deployed as a Progressive Web App (PWA) at ironvault.app with native iOS and Android builds via Capacitor, and includes a separate admin console at admin.ironvault.app.

Over the course of an intensive QA program spanning 4,600+ code task turns, 41 bugs were identified across the frontend, admin console, authentication system, cloud sync, and mobile experience. Approximately 35 bugs have been fixed and deployed to production. The application supports a two-stage authentication model (email login + vault master password), cloud vault synchronization across devices, and a plan-gated feature set.

Current status: the core application is functional with login, vault management, cloud sync (with caveats), and admin console operational. Remaining work includes cloud sync stability (real-time edit propagation, service worker cache management), physical device testing for iOS/Android, and final store submission preparation.

# 2. Project Overview

| Attribute | Value |
| --- | --- |
| Project Name | IronVault |
| Version | 1.0.0 (git tag) / 4.0.0-beta.1 (Android versionName) |
| Owner | Saket Suman (saketsuman1312@gmail.com) |
| Repository | github.com/Sakun33/IronVault-V4 (branch: main) |
| Local Path | ~/Desktop/Projects/IronVault |
| Web App | https://www.ironvault.app |
| Admin Console | https://admin.ironvault.app |
| Package ID (Mobile) | com.ironvault.app |
| License | Proprietary |
| Target Platforms | Web (PWA), iOS (App Store), Android (Google Play) |

# 3. Architecture & Technology Stack

## Frontend

| Layer | Technology |
| --- | --- |
| Framework | React 18 + TypeScript |
| Build Tool | Vite |
| UI | Tailwind CSS + shadcn/ui |
| State | React Context + React Query |
| Storage (Local) | IndexedDB (via custom VaultManager) |
| Routing | wouter (lightweight React router) |
| Encryption | Web Crypto API (AES-GCM, PBKDF2 key derivation from master password) |
| PWA | Service Worker (sw.js) for offline + caching |

## Backend

| Layer | Technology |
| --- | --- |
| Runtime | Node.js + Express (Vercel Serverless Functions) |
| Database | PostgreSQL (Supabase/Neon) |
| ORM | Drizzle ORM |
| Auth | SHA-256 password hashing + JWT tokens |
| Payments | Stripe + RevenueCat |
| Email | Nodemailer (configurable SMTP) |
| Hosting | Vercel (frontend + API) via vercel.json rewrites |

## Mobile

| Layer | Technology |
| --- | --- |
| Framework | Capacitor 7 (wraps the web app) |
| iOS | Xcode build, App Store submission pending |
| Android | Gradle build, signed AAB at android/app/build/outputs/ |
| Biometric | Capacitor plugin (planned, not fully wired) |

## Admin Console

Separate Vite + React app at admin-console/ directory. Runs on port 5174 locally, deployed to admin.ironvault.app. Backend at port 3001 (Express). Connects to the same PostgreSQL database as the main app.

## Monorepo Structure

Root: package.json (npm workspaces). client/ = frontend app. server/ or api/ = Express backend (deployed as Vercel serverless). admin-console/ = admin frontend + backend. android/ = Capacitor Android project. ios/ = Capacitor iOS project.

# 4. Product URLs & Environments

| Environment | URL | Vercel Project | Notes |
| --- | --- | --- | --- |
| Production (Frontend) | https://www.ironvault.app | ironvault-main | Main deployment target |
| Production (Admin) | https://admin.ironvault.app | ironvault-admin (or same) | Admin console |
| Preview/Staging | fervent-mclaren.vercel.app | fervent-mclaren | Preview project, NOT prod — fixes deployed here may not be live |
| Local Dev (Frontend) | http://localhost:5001 | N/A | npm run dev |
| Local Dev (Admin Backend) | http://localhost:3001 | N/A | npm run admin:start |
| Local Dev (Admin Frontend) | http://localhost:5174 | N/A | Vite dev server |
| Android Emulator | http://10.0.2.2:5001 | N/A | Via CAPACITOR_SERVER_URL |

CRITICAL DEPLOYMENT NOTE: www.ironvault.app is served by the "ironvault-main" Vercel project. Many fixes during the QA program were accidentally deployed to "fervent-mclaren" (a preview project) and were not live on prod. Always verify the target Vercel project before deploying. Use: vercel --prod from the repo root with the correct .vercel/project.json pointing to ironvault-main.

# 5. Authentication Model (Two-Stage)

## Stage 1: Account Login (Email + Password)

Users authenticate with email + account password against the server-side accounts table. On successful login, a JWT session token is returned and stored in the browser. The session persists in cache across visits (localStorage/cookie) so the user stays logged in until explicit logout or cache clear. After email login, the user sees the Vault Picker showing all vaults (local + cloud) attached to their account.

## Stage 2: Vault Unlock (Master Password)

After account login, the user selects a vault and enters its master password to unlock it. The master password derives an AES-GCM encryption key via PBKDF2 (Web Crypto API). This key decrypts the vault contents client-side — the server never sees the master password or plaintext data. Each vault has its own master password. In multi-vault scenarios, the correct vault opens based on which master password verifies against its encrypted header.

## Biometric (Planned)

When biometric login is enabled, it opens the user-designated "default vault" directly, bypassing master password entry. Concept of "default vault" exists in the data model (is_default flag) but biometric integration via Capacitor is not fully wired on mobile yet.

## Cloud Vault Flow

After Stage 1 email login, cloud vaults attached to the account are listed in the vault picker (cloud icon). The encrypted blob is stored server-side. On unlock from any device, the client fetches the blob, decrypts with the master password, and loads items into state. Cloud sync pushes re-encrypted blobs on item mutations (add/edit/delete) with a 3s debounce, and polls every 60s for changes made on other devices.

## Onboarding

Web: Landing page appears when no cached login. Sign Up captures email, name, country, phone, plan selection (Free/Pro Monthly/Pro Family/Lifetime), master password. Mobile: Onboarding screens appear only on first install; subsequent launches skip to login.

# 6. Subscription Plans

Single source of truth: client/src/lib/plans.ts. All pricing surfaces (landing, signup, upgrade, admin) must import from this file.

| Plan | Price | Vaults | Cloud | Key Features |
| --- | --- | --- | --- | --- |
| Free | Free | 1 local | No | Basic vault, single device |
| Pro Monthly | USD/INR monthly | Unlimited | Yes | Cloud sync, multi-device, advanced features |
| Pro Family | USD/INR monthly | Unlimited | Yes | Pro + family seat sharing |
| Lifetime (Single User) | One-time | Unlimited | Yes | All Pro features, forever |

Plan enforcement: server-side via POST /api/vaults (vault count limits), client-side via usePlanFeatures() hook that checks the entitlement endpoint. Admin can upgrade/downgrade plans via the admin console or API.

# 7. Feature Inventory

| Module | Route | CRUD | Notes |
| --- | --- | --- | --- |
| Dashboard | / | Read | Widgets showing counts, recent items, charts |
| Passwords | /passwords | Full CRUD | Categories, favorites, 2FA flags, copy-to-clipboard |
| Notes | /notes | Full CRUD | Pinned, tagged, color-coded, markdown content |
| Reminders | /reminders | Full CRUD | Recurring, priority, notification settings |
| Subscriptions | /subscriptions | Full CRUD | Billing cycle, cost, auto-renew tracking |
| Expenses | /expenses | Full CRUD | Categories, date filters, currency, charts |
| Bank Statements | /bank-statements | Full CRUD | Statement periods, transactions |
| Investments / Goals | /investments | Full CRUD | Stocks, crypto, FD, mutual funds, progress |
| Documents | /documents | Full CRUD | Identity docs, insurance, financial, legal |
| API Keys | /api-keys | Full CRUD | Service, environment, permissions, reveal/hide |
| Profile | /profile | Read/Update | Name, email, country, phone, plan badge |
| Settings | /settings | Read/Update | Theme, security, cloud sync, import/export, backup |
| Activity Log | /activity | Read | Chronological audit of vault actions |
| Search | Global | Read | Cross-module search across all items |
| Upgrade | /upgrade | Read | Plan comparison, upgrade flow |
| Vault Picker | /vault-picker | Read/Create | List local+cloud vaults, create new, set default |
| Landing Page | / (unauthenticated) | Read | Marketing: hero, features, pricing, FAQ, footer |
| Login | /auth/login | Submit | Email+password, forgot password link |
| Signup | /auth/signup | Submit | Full onboarding with plan selection |

# 8. QA Program Summary

A comprehensive release QA program was executed across multiple code sessions totaling ~4,600+ turns over approximately 14 hours. The program covered frontend testing, admin console testing, cross-platform parity, cloud sync, authentication, and deployment verification.

## Key Metrics

| Metric | Value |
| --- | --- |
| Total bugs identified | 41 (BUG-001 through BUG-041) |
| Bugs fixed & deployed | ~35 |
| Bugs open / in progress | ~6 (mostly cloud sync stability) |
| E2E test count | 264+ (desktop + mobile suites) |
| Code sessions used | 3 (QA program + Fix 3 blockers + Fix cross-browser login) |
| Deploys to production | 15+ |
| QA workspace | ironvault_release_qa/ in the repo worktree |

## QA Workspace Files

The following files are maintained in ironvault_release_qa/ (in the fervent-mclaren worktree): 00_mission.md, 01_session_state.md, 02_test_plan.md, 03_feature_inventory.md, 04_test_execution_log.md, 05_bug_register.csv, 06_fix_queue.md, 07_retest_matrix.md, 08_release_readiness.md, 09_open_questions.md, 10_progress_updates.md, 11_click_matrix.md, evidence/, checkpoints/ (21+ checkpoints), final_reports/.

# 9. Bug Register (All 41 Bugs)

| Bug ID | Title | Severity | Status |
| --- | --- | --- | --- |
| BUG-001 | Sidebar scroll-offset click miss | Medium | FIXED |
| BUG-002 | Profile page not opening | High | FIXED |
| BUG-003 | Bottom content hidden, unable to scroll | High | FIXED |
| BUG-004 | No marketing landing page for unauthenticated visitors | Medium | FIXED |
| BUG-005 | Admin console branding incorrect | Low | FIXED |
| BUG-006 | JWT session behavior (not a bug) | Low | CLOSED |
| BUG-007 | Admin customer count wrong | Medium | FIXED |
| BUG-008 | Admin plan data incorrect | Medium | FIXED |
| BUG-009 | Landing page scroll/overflow blocked by index.css overflow:hidden | High | FIXED |
| BUG-010 | Signup page missing with plan selection | High | FIXED |
| BUG-011 | No two-stage auth (account login then vault unlock) | Critical | FIXED |
| BUG-012 | Account model missing (email + hashed password server-side) | Critical | FIXED |
| BUG-013 | Landing page not mobile responsive | Medium | FIXED |
| BUG-014 | Biometric + default vault for multi-vault | Medium | FIXED |
| BUG-015 | Vault dropdown showing wrong vaults / not filtering by email | High | FIXED |
| BUG-016 | Vault dropdown z-index hidden behind card (reopened once) | High | FIXED |
| BUG-017 | Landing page missing visible Login CTA + Forgot password | Medium | FIXED |
| BUG-018 | Mobile header right-side icons hidden by vault dropdown | Medium | FIXED |
| BUG-019 | Hamburger/More menu not scrollable, Settings/Profile cut off | High | FIXED |
| BUG-020 | Screen auto-redirects to dashboard every minute + flicker | Critical | FIXED |
| BUG-021 | Pricing inconsistent across landing/signup/upgrade/admin | High | FIXED |
| BUG-022 | Free user can create unlimited vaults (no plan enforcement) | Critical | FIXED |
| BUG-023 | Customer data only in localStorage, not persisted to DB | Critical | FIXED |
| BUG-024 | Admin console missing real CRUD for customers/subscriptions | High | FIXED |
| BUG-025 | Plan-gated features reading from client cache not server | High | FIXED |
| BUG-026 | Entitlement UUID lookup error during connectivity test | Medium | FIXED |
| BUG-027 | Cross-browser login failure (original numbering) | Critical | FIXED |
| BUG-028-032 | Various deep verification fixes (batch) | Mixed | FIXED |
| BUG-033 | Cross-device login: stale deploy on ironvault-main | Critical | FIXED |
| BUG-034 | Cross-browser login regression (password_hash NULL/backfill) | Critical | FIXED |
| BUG-035 | Entitlement not syncing to frontend (admin=Pro, frontend=Free) | High | FIXED |
| BUG-036 | Per-vault cloud enable/disable toggle missing | High | FIXED |
| BUG-037 | Cloud vault contents empty on second browser | Critical | FIXED |
| BUG-038 | Must clear cache to see new deploys (SW caching index.html) | High | FIXED |
| BUG-039 | Clearing cache deletes vault data (data loss) | Critical | FIXED |
| BUG-040 | Delete not syncing to other browsers | High | FIXED |
| BUG-041 | Clearing cache still removes local vault (recovery needed) | High | IN PROGRESS |

# 10. Current Production State

As of April 10, 2026, the production state is:

| Area | Status | Notes |
| --- | --- | --- |
| Landing Page | Working | Hero, features, pricing, FAQ, footer. Mobile responsive. |
| Signup | Working | Full onboarding with plan selection, email+password creation. |
| Login (same browser) | Working | Email+password authentication against server. |
| Login (cross-browser) | Working | Fixed via fresh deploy to ironvault-main. Backfilled accounts. |
| Vault Picker | Working | Lists local + cloud vaults. Default vault flag. |
| Vault Unlock | Working | Master password decrypts client-side. |
| Core Modules (CRUD) | Working | Passwords, Notes, Reminders, Subscriptions, Expenses, etc. |
| Cloud Sync (initial load) | Working | Cloud vault contents load on other browsers. |
| Cloud Sync (live edits) | Needs Testing | Silent sync deployed. Delete sync fixed. Flicker removed. User testing pending. |
| Service Worker | Mostly Fixed | skipWaiting + cache wipe deployed. Some browsers may need one manual clear. |
| Admin Console | Working | Login, customer list, CRUD, plan management. |
| Mobile (Android) | Needs Testing | No physical device test done. Theme parity gap may remain. |
| Mobile (iOS) | Needs Testing | No physical device test done. |
| App Store Submission | Not Started | Pending physical device testing + final QA sign-off. |

# 11. Known Issues & Remaining Work

## Priority 1: Must Fix Before Release

Cloud sync stability: verify edit propagation is silent and correct across browsers (user reported flickering was fixed, needs final verification).

Service worker: some browsers with old cached SW may need one manual cache clear. Monitor user reports.

Physical device testing: iOS (real iPhone) and Android (real phone, not just emulator). Test all flows.

Android theme parity: theme toggle was missing on Android emulator. Verify it exists on latest build.

Android version alignment: versionName 4.0.0-beta.1 vs git tag v1.0.0 — align before store submission.

Android signing: verify AAB is properly signed (jarsigner) before uploading to Google Play Console.

Import/Export: user reported test JSON did not import. Verify the import handler on prod with the correct schema.

## Priority 2: Should Fix

Search: Playwright automation could not dispatch React synthetic onChange. Functionally works for real users but lacks automated test coverage.

Data loss on full site-data clear: local-only vaults are lost if user clears cookies+site data. Add prominent warning + auto-recovery from cloud backup.

Family invites: DB schema created but full invite flow (send/accept/decline) not deeply tested.

Biometric unlock: data model ready (is_default flag) but Capacitor biometric plugin not fully integrated.

package.json repo URL still points to ByteBookPro/ironvault-app (stale).

## Priority 3: Nice to Have

2FA / TOTP support for vault entries (data model supports it, UI not built).

Advanced search with filters (date range, category, tags).

Offline mode improvements for PWA.

Performance profiling on low-end mobile devices.

Accessibility audit (WCAG 2.1 AA).

# 12. Resume Instructions for Next Session

This section is the exact playbook for any future AI session picking up this project.

## Step 1: Read Memory

Auto-memory files are stored in ~/Desktop/Projects/IronVault/.auto-memory/ (or the Cowork auto-memory at /sessions/.auto-memory/). Key files: ironvault_qa_program.md (full QA context), project_ironvault.md (project overview). Read MEMORY.md index first.

## Step 2: Check for Running Sessions

Call list_sessions to see if any IronVault code sessions are still alive. Key session IDs from this cycle: local_185d6754 (QA program, fervent-mclaren worktree), local_44100180 (Fix 3 prod blockers, youthful-bose worktree), local_e79b2d0f (Fix cross-browser login, agitated-leakey worktree). If any are running, read_transcript to see last state and send_message to continue.

## Step 3: Read QA Workspace

The QA workspace ironvault_release_qa/ lives in the fervent-mclaren worktree. Read in order: 01_session_state.md (where work stopped + resume note), 05_bug_register.csv (all bugs + status), latest file in checkpoints/. This tells you exactly what was done and what remains.

## Step 4: Resume

Start a code task with cwd /Users/bytebook/Desktop/Projects/IronVault. Prompt it to read ironvault_release_qa/01_session_state.md and the latest checkpoint, then resume from the next pending action. The crash-resume protocol is built into the QA workspace structure.

## Step 5: Key Context to Remember

Deploy to ironvault-main (NOT fervent-mclaren) for prod.

Use npm install --legacy-peer-deps.

Admin console: admin.ironvault.app, login admin / admin123.

User account: saketsuman1312@gmail.com / 12121212 (password for all accounts).

Plans source of truth: client/src/lib/plans.ts.

Auth: two-stage (email login -> vault master password).

Cloud sync: silent background, 60s poll, 3s debounce on mutation.

SW version: 2.0.2 with skipWaiting + cache wipe.

Progress updates every 5 minutes to the user.

All platforms (web, iOS, Android) must be in sync.

# 13. Deployment Guide

## Frontend (www.ironvault.app)

From the repo root:

cd client && npm run build && cd .. && npx vercel --prod --yes --archive=tgz

Ensure .vercel/project.json points to the ironvault-main project. Verify at https://www.ironvault.app after deploy. New SW should auto-update browsers.

## Admin Console (admin.ironvault.app)

From admin-console/:

cd admin-console && npm run build && npx vercel --prod

## Android

CAPACITOR_SERVER_URL=http://10.0.2.2:5001 npx cap sync android. Then build via Android Studio or: cd android && ./gradlew assembleRelease. Signed AAB at android/app/build/outputs/bundle/release/app-release.aab. Verify signing with: jarsigner -verify -verbose app-release.aab.

## iOS

npx cap sync ios. Open ios/App/App.xcworkspace in Xcode. Archive and submit via Xcode Organizer.

# 14. Database Schema

PostgreSQL on Supabase/Neon. Key tables (created via /api/crm/migrate):

| Table | Purpose | Key Columns |
| --- | --- | --- |
| accounts | User accounts for Stage 1 auth | id, email, password_hash, full_name, country, phone, plan_type, created_at |
| subscriptions | Subscription/billing records | id, account_id, plan_id, status, provider, current_period_end, seats |
| family_invites | Family plan seat sharing | id, account_id, invitee_email, status, invited_at, accepted_at |
| vaults | Vault metadata + cloud blobs | id, account_id, name, type, is_cloud, is_default, encrypted_blob, last_modified |
| crm_users | CRM / admin customer records | id, email, name, plan, status, created_at |
| plan_audit_log | Plan change history | id, account_id, old_plan, new_plan, changed_by, changed_at |

Note: local vault items are stored client-side in IndexedDB. Cloud vault items are stored as encrypted blobs in the vaults.encrypted_blob column. The server never has access to plaintext vault data.

# 15. Admin Console Guide

URL: https://admin.ironvault.app. Login: admin / admin123.

| Page | Purpose | Key Actions |
| --- | --- | --- |
| Dashboard | Overview stats | Customer count, revenue, active plans |
| Customers | User management | List, search, filter, view detail, edit, upgrade/downgrade plan, soft-delete |
| Support Tickets | Customer support | List, view, reply, close |
| Email Center | Transactional email | Send, templates, history |
| Broadcasts | Mass communication | Create, schedule, send to segments |
| Promotions | Discount codes | Create, manage, track usage |
| Activity Logs | Audit trail | View all admin + system actions |
| Settings | System config | Email SMTP, security, branding |
| Admin Users | Team management | Create admin accounts, set roles |

# 16. Mobile App (iOS/Android) Status

## Google Play Store Blockers

AAB signing config not in build.gradle — must add signingConfig manually.

versionName/versionCode inconsistency (4.0.0-beta.1 vs v1.0.0 tag).

No physical device testing completed.

Theme toggle was missing on Android emulator — needs re-verification on latest build.

Platform parity gaps: all features available on web must also work on Android/iOS.

Privacy policy and terms links must be accessible and correct.

Data safety form on Play Console needs accurate completion.

## Apple App Store Blockers

No physical iOS device testing completed.

App Store Connect listing not created.

Screenshots for required device sizes not captured.

App Review guidelines compliance not verified.

# 17. Security Considerations

Zero-knowledge architecture: vault data encrypted client-side with master-password-derived key (AES-GCM via Web Crypto API). Server only stores opaque ciphertext.

Password hashing: SHA-256 for account passwords (consider upgrading to bcrypt/argon2 for production hardening).

JWT tokens for session management. Token expiry and refresh flow should be audited.

CORS and cookie SameSite policies need review for cross-origin scenarios.

Admin console uses basic admin/admin123 credentials — MUST be changed before production release.

Ensure PROJECT_CREDENTIALS.md is gitignored and not committed to the repository.

Rate limiting on /api/auth/login to prevent brute force attacks.

RLS (Row Level Security) policies on Supabase tables should be audited.

Service worker now has skipWaiting + cache wipe, reducing risk of serving stale code with known vulnerabilities.

# 18. Appendix: Credentials & Access

CONFIDENTIAL — Do not commit to version control or share publicly.

| Service | Credential | Notes |
| --- | --- | --- |
| Frontend (user) | saketsuman1312@gmail.com / 12121212 | Lifetime plan user. Password for all test accounts. |
| Admin Console | admin / admin123 | CHANGE before production release. |
| GitHub Repo | github.com/Sakun33/IronVault-V4 | Branch: main |
| Vercel (prod) | Project: ironvault-main | Deploys www.ironvault.app |
| Vercel (admin) | Check Vercel dashboard | Deploys admin.ironvault.app |
| Vercel (preview) | Project: fervent-mclaren | NOT production — do not use for releases |
| Database | Supabase/Neon (see env vars) | Check .env or Vercel env settings |
| Stripe | See Vercel env vars | Test + live keys |

--- END OF DOCUMENT ---